## Slide 1
Why PPO for Traffic Signals?
DQN vs PPO: Choosing the Right Algorithm
❌ DQN Challenges
Needs large memory (replay buffer)
Training often becomes unstable
Hard to tune hyperparameters
Slower to converge on our 4-phase intersection
✓ PPO Advantages
Stable & reliable training
Works well with limited data (200K timesteps)
Easy to implement with Stable-Baselines3
Proven best for adaptive traffic control
Result: PPO trains faster and achieves better signal timing for our intersection

## Slide 2
Work Completed
Steps 1-5 Complete (~50% of project)
✓ Step 1: SUMO Network Setup
4-arm intersection network
4-phase traffic light program
3600s simulation configuration
✓ Step 2: Gym Environment
6-feature state representation
4-phase discrete action space
Negative reward (wait + queue)
✓ Step 3-4: Utils & Baseline
Helper functions (env_utils.py)
Fixed-time controller (Condition A)
20-episode evaluation completed
🔄 Step 5: PPO Training (Running)
Ground-truth TraCI state
200K timesteps with TensorBoard
Model checkpoints & callbacks

## Slide 3
Remaining Work
Steps 6-10 (Expected: 1 day of focused work)
Step 6-7: YOLOv8 Perception Module (2-3 hours)
Vehicle detection from SUMO screenshots → ROI-based lane counting → Vision-enhanced environment
Step 8: PPO Training with YOLO (Condition C) (30 min)
Retrain PPO using vision-based state → Compare perception vs ground-truth performance degradation
Step 9: Evaluation & Statistical Analysis (1-2 hours)
Comparative plots (Fixed-time vs PPO-ground-truth vs PPO-vision) → Statistical significance testing
Step 10: Demo & Visualization (included in Step 9)
Real-time visualization → Recording setup → Presentation-ready demo video